Cinéfilos

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 23/03/2017 |
| Reunião com cliente para identificação de requisitos | 27/03/2017 |
| Reunião com a equipe – kick off | 28/03/2017 |
| Apresentação preliminar ao cliente dos requisitos levantados | 10/04/2017 |
| Iteration stop | 11/04/2017 |

# 2. High-level objectives

Levantamento de requisitos junto ao cliente:

* Identificar casos de uso de negócio
* Produzir histórias do usuário
* Analisar requisitos de negócio e gerar documentação

# 3. Work Item assignments

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Levantar requisitos do cliente |  |  | P | Reuniões com o cliente | Levantamento de requisitos | Arthur | 8 | 8 |
| Produzir histórias do usuario |  |  | P | Reuniões com o cliente | Levantamento de requisitos | Jean | 24 | 24 |
| Analisar requisitos do cliente |  |  | P | Reuniões com o cliente | Levantamento de requisitos | Arthur | 12 | 12 |

# Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Stakeholders precisam de uma visão única e clara do projeto | pendente | Interpretações divergentes das necessidades do cliente e definição de prioridades quanto aos casos de negócio |

# 5. Evaluation criteria

## Aprovação da modelagem de negócio junto ao cliente

## Definição de prioridades quanto aos casos de negócio

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Informar a conclusão do ciclo de levantamento de requisitos |
| Assessment date | 11/04/2017 |
| Participants | Equipe |
| Project status |  |

## Assessment against objectives

[Document whether you addressed the objectives as specified in the Iteration Plan.]

## Work Items: Planned compared to actually completed

[Summarize whether all Work Items planned to be addressed in the iteration were addressed, and which Work Items were postponed or added.]

## Assessment against Evaluation Criteria Test results

[Document whether you met the evaluation criteria as specified in the Iteration Plan. This could include information such as “Demo for Department X was well-received, with some concerns raised around usability,” or “495 test cases were automated with a 98% pass rate. 9 test cases were deferred because the corresponding Work Items were postponed.”]

## Other concerns and deviations

[List other areas that have been evaluated, such as financials, or schedule deviation, as well as Stakeholder feedback not captured elsewhere.]